## Slide 1: MIS (Movie Information System)
CSIS3275
Software Engineering
Instructor: Rahim Virani

## Slide 2: Members
Seongku (Daniel) Ahn as a lead programmer
  Administrator (Role management) and user login function
  Planning and documentation
Ankit Chutani as a developer
  Movie database management function
  Testing and documentation
Twinklepreet Kaur as a developer
  User management function
  Testing and documentation

## Slide 3: History of Iteration
Iteration 1
  Welcome Home Page with Menu, Login, and User Registration with Hibernate
Iteration 2
  Movie list, Movie registration, and User list with Hibernate for CRUD
Iteration 3
  Movie search and Role management with JUnit

## Slide 4: Metrics, Measurement and Goals

## Slide 5: Use Cases and Demonstration
Overall Layout

## Slide 6: Project Planning and Issues
Github
  Most convenient thing is that we can handle the issue with the simple creation and connect to other menu with minimum clicks.
  Easy defect handling: creating, assigning, updating, closing and so on.
  Everything merged in this tool without extra load app using user-friendly web-UI.
Similar tools
  JIRA (well-known for Agile), Trello (we used this iteration 0), Mantis (old one)
  Perforce/Clearcase (code management), Clearquest (defect management)
How to work with Github
  Issue handling (over 52 times), Scheduling each iteration, Kanban board with bird-eyes view

## Slide 7: Testing & Tooling
Tools
  Web interface/GitKraken as Git GUI application
  Eclipse STS as IDE
  Eclipse with JMeter, JUnit, BlazeMeter (instead of Selenium).
Testing
  Blackbox testing with Junit
  Whitebox testing with BlazeMeter and by user manually
  Performance testing with JMeter and BlazeMeter
Lesson
  More focus on user perspective and QA evaluation.

## Slide 8: Working in Groups
What we have learned from the project
  Management myths: materials and internal seminar can cover everything,
   because we have different background and culture
  Practitioner myths: running the program is not the only target
   s/w testing, documentation, modeling, and so on during iteration
  Appropriate the number of group member
What worked and didn’t
  Finished as we planned from the first meeting
  More features for movies (extended information)

## Slide 9: Lessons Learned
Learned from Agile Modeling Principles
  The primary goal of the software team is to build software not create models
   cut out the initial idea and focus on the main function
  Travel light – don’t create more models than you need
   to meet the deadline and make more realistic way
  Strive to produce the simplest model
   whole UX/UI design and logic

## Slide 10: Lessons Learned (Cont’d)
Challenging and competing from Agile Modeling Principles
  Adapt the models you create to the system at hand.
   web based application, but it has been taken some time to adjust it with f/w
  Try to build useful models, forget abut building perfect models.
   limited time and schedule
  Get feedback as soon as you can.
   working together is the most challenging

## Slide 11: Thank you